## Slide 1
Business Data Catalog
Notes: Jill

## Slide 2
MVP Development
Target Jan 31, 2027
• P1 build: Search & Discovery, Business Glossary, Catalog Browse, Asset Detail
• P2 build: Stewardship, Access Controls, trust flags (endorse / warn / deprecate))
• Alation API extract → OMS load
• AI description suggestions with human endorsement gate
Migration, UAT & Launch
Target May 1, 2027
Alation → OMS metadata load — glossary, articles, endorsements, tags
Parallel run & steward UAT — link integrity and search parity checks
•Stabilization, defect burn-down, and cutover readiness for 700+ users
Enriched Metadata at Scale
FY27 Q2+
Prepopulated descriptions and metadata from direct data-source scanning
Expanded data sources via 626 connectors beyond Snowflake
Admin analytics UI and product pages
Provenance badges and automated curation with steward review
Requirements & Solution Design
June - Oct 2026
40+ requirements documented across feature inventory matrix
MVP features identified; Alation feature parity refined for must-haves
Alation Feedback Review sessions conducted with active users
OMS capability and field mapping done
Business Data Catalog “BDC” (aka Alation migration) Roadmap 2026-2027
Our milestones and where we stand today
NEXT
IN FLIGHT
DELIVERED
FUTURE
WHAT IT UNLOCKS
A governed, business-first metadata experience on the OMS backbone — not a second store.
WHAT IT UNLOCKS
Alation-exit-ready catalog for business consumers, stewards, and compliance personas.
WHAT IT UNLOCKS
One governed interface replacing Alation for discovery, glossary, and trust signals.
WHAT IT UNLOCKS
Business metadata maintained at scale without manual curation burden.

## Slide 3
Alation Feature Landscape — MVP vs. Beyond
We only used a subset of Alation today. Additional vendor capabilities are candidates to map into Navigator / BDC.
MVP — In use today
Must migrate for Alation exit · validated in feature inventory
• Search & discovery — keyword search across tables, glossary, articles
• Business glossary — terms, definitions, synonyms, links to assets
• Catalog browse & asset detail — datasource → schema → table/column
• Tags, domains & custom fields — classification and domain scoping
• Trust flags — endorse, warn, deprecate
• Ownership & stewardship — business and technical stewards
• Data lineage — table-level impact and upstream/downstream context
• Documentation / articles & folder navigation
• Dataflows, bulk edit & dictionary import/export
• SSO, RBAC & connected Snowflake sources
Beyond MVP — Map & evaluate
Licensed in Alation but lightly used or aspirational — roadmap input
• Data Product marketplace / product pages — curated product docs, metrics, stewards
• AI chat assistant & description suggestions — NL discovery beyond search
• Admin analytics dashboard — MAU, top searches, usage telemetry, CSV export
• Mass set rules / catalog sets — policy and ownership at scale
• Policy center — compliance rules, risk classification, governance workflows
• Expanded connectors — non-Snowflake / activation tools (e.g. HighTouch)
• Saved searches, favorites & social / Q&A on assets
• Persona-based catalog views & in-app help / AI how-to
• Automated metadata curation (626) — scan sources, provenance, steward review
• Product pages, semantic layer & enterprise governance shell (Navigator FY27+)
Source: Alation feature inventory matrix · capability comparison chart · stakeholder interviews

## Slide 4
Data Governance Portal
Notes: Jill

## Slide 5
Squad Creation & Component Alignment
Target Dec 31, 2026
Validate squad ↔ component mapping across 11 intake waves
P0 decisions: policy & classifications store, and OMS/catalog scope
Work queue model and golden-path handoffs to Navigator / downstream tools
Portal MVP Build
Target Jun 30, 2027
Live KPI federation from consent, DSR, tracker, access, and GIS systems
Gov App backend + read paths for classifications and policy workflows
Role-based landing pages and entitlement-aware work queues
Evidence export v1 and auditor view
Scale & Enterprise Standard
Target FY 2028
Metrics governance UI and executive reporting automation
Scheduled evidence packages tied to catalog asset IDs
Enterprise expansion across additional segments and domains
Requirements & Alignment
July - Oct 2026
Workshop held with 26+ attendees across Governance, Foundations, and Ads
Aligned teams on direction, scope & system boundaries
Architecture diagrammed, 44 components mapped to proposed squads
Data Governance Portal Roadmap 2026-2027 Our milestones and where we stand today
NEXT
IN FLIGHT
DELIVERED
FUTURE
WHAT IT UNLOCKS
Unlocks: Unified portal for governance posture, compliance reporting, workflows, and cross-team routing.
WHAT IT UNLOCKS
Unlocks: Executable build plan with validated ownership, intake dates, and MVP scope locked.
WHAT IT UNLOCKS
One live governance hub replacing dashboard sprawl with federated posture and routing.
WHAT IT UNLOCKS
Governance proven at scale — posture, evidence, and metrics as an enterprise operating standard.

## Slide 6
Sustainable Inventory Management (Kronos)
Notes: Jill

## Slide 7
Stabilization & Further
Integration
Target Sep 30, 2026
Post-deployment support, UAT hardening, and steward onboarding
SISU nav integration and AI refinement
Default owners from service catalog; quarterly audit cadence established
Governed Inventory Enhancements
Target Aug 31, 2027
New inventory types: Brands, Products, expanded Prior Audits
Additional data source integrations
Messaging Service for business obligations; broadened access controls
Service rebrand; evaluate no-VPN domain
AI scanning intake with human trust flags, AI auto-fill, and AI agent & model refinements
Enriched Metadata at Scale
FY 27 Q2+
Drift detection, quarterly attestation, and workforce reassignment
Federated use-case pulls from sourced and governed team inventories
Privacy governance graph linking assets, policies, and audit lineage
MVP Launch
Apr- Aug 2026
Canonical inventory live: Vendors, Digital Trackers, Systems, Use Cases
Role-locked UI, bulk intake pipeline, audit exports, and relational asset graph
Production rollout Aug 31; replaces fragmented spreadsheets
Sustainable Inventory Management (Kronos) Roadmap 2026-2027 Our milestones and where we stand today
NEXT
IN FLIGHT
DELIVERED
FUTURE
WHAT IT UNLOCKS
Authoritative system of record for business assets and governance relationships.
WHAT IT UNLOCKS
Inventory embedded in the governance operating model — not a standalone tool.
WHAT IT UNLOCKS
Self-maintaining inventory — machine-discovered & human-certified.
WHAT IT UNLOCKS
Assets discovered, governed, attested, and retired — without engineering for every change.