# Data Navigator — Approach One-Pager

# Data Navigator — Approach One-Pager (Post–Intake Reset)

Program: Business Data Catalog / Data Navigator (Alation → OMS)
Owner: Jonathan Fong · Data Governance
Audience: Leadership, Data Platforms Intake, metadata working group, OMS/BDC partners
Last updated: May 2026
Related: Data-Navigator-Intake-May2026.pptx · Navigator-persona-and-626-boundary-brief.md · unified-governance-privacy-stakeholder-ui.md

## 1. What changed after intake (May 2026)

Stakeholders supported the direction (governed, source-grounded metadata on OMS; Alation exit) but rejected a single undifferentiated UI that appeared to own scanning (626), platform storage (OMS), DSAR/tracker/consent ops, and business discovery at once.

We are resetting to: - Persona-first scope and narrative (who we serve, what job we complete). - Explicit boundaries (626 = supply · OMS = store/APIs · Navigator = experience only). - Separate delivery for the governance command center (boss ask) vs Navigator MVP (intake ask).

## 2. North star

By Oct 1, 2026 (Alation exit): Business and compliance users can find, trust, and cite governed metadata on OMS without a passive wiki or tribal knowledge—via a named, opinionated Navigator experience, fed by improving metadata supply (626/MCI) and stored in OMS.

One-line stack: 626 improves metadata supply → OMS stores and serves it → Navigator is the governed experience for the right persona.

## 3. Who we serve (and in what order)

| Priority | Persona | Job-to-be-done | Navigator MVP |
| --- | --- | --- | --- |
| Primary | Business / DNA consumer · Data analyst / BI | Find & trust metric/dataset; resolve conflicts; onboard to approved assets | Full discovery UX: search, browse, gold definition + provenance, glossary, classifications (read) |
| Secondary | Data steward / owner | Endorse, reconcile, attest; surface warnings | Thin paths: gold status, endorsement/conflict, impacted assets |
| Secondary | Privacy & compliance reviewer | Evidence: classification, policy, defined vs observed | Read + drill to same asset; role filters (breadth without consumer noise) |
| Handoff | Data engineer | Technical truth, SQL, deep lineage | OMS UI — “Open in OMS” (same asset ID) |
| Handoff | DRE / automation | Incident enrichment, programmatic use | OMS/API read in MVP (per intake: keep on requirements list) |
| Phase 2 | DPM/DRE remediation · program leads | Operational remediation, audit queues, pillar posture | Governance hub shell — Overview + deep links to DSAR, tracker, consent, ops (GIS/RIM/access), metrics; not rebuilt in Navigator MVP |

Design rule: One catalog spine (OMS objects); role-aware views—not five separate products.

## 4. What we build vs what we do not

| We own (Navigator program) | We do not own |
| --- | --- |
| Product intent, persona stories, acceptance criteria | Metadata scanning / 626 pipelines |
| Business-first UX on OMS APIs | OMS platform engineering & technical UI |
| Gold-standard presentation, provenance badges (corporate vs DEEPT domain) | Corporate metric definition program (federated reference) |
| Deep links, API consumption requirements | DSAR/tracker/consent operational consoles |
| Wireframe → MVP with Sarah/OMS eng as implementers | Coverage/lineage/classification supply programs (parallel) |

Navigator vs OMS UI: OMS answers “How is it built?” · Navigator answers “What does it mean—can I trust and use it?” — complementary shells, one API.

## 5. Two tracks (one platform story)

Track A — Navigator MVP (now → intake → build)
  Persona-led discovery & trust on OMS · Alation parity path

Track B — Governance experience (phase 2)
  Command center: posture, exceptions, pillar deep links
  Catalog spine = same Navigator/OMS assets (auditable drill-down)

Parallel — not Navigator UI
  626/MCI · classification · Kronos/inventory (ops lane) · pillar tools

Boss alignment: Governance experience is related but not the same deliverable as Navigator MVP—same spine, separate epic, sequenced after persona MVP is credible at intake.

## 6. Near-term plan (next ~3 weeks)

| When | Action | Output |
| --- | --- | --- |
| This week | Finalize 5 stories for primary consumer persona; thin stories for steward + compliance | Validated with Sarah (+ Suman as needed) |
| This week | Strip POC (oms-ui-on-top.html) to MVP paths only; label phase 2 tabs | Demo that matches persona slide |
| Intake (next session) | Present persona-first deck (Data-Navigator-Intake-May2026.pptx) | Alignment on scope—not funding every adjacent program in one prototype |
| Post-intake | Metadata WG (~30 min): persona stories + 626/OMS/Navigator RACI + metric provenance labels | Decision log (2–3 rows) |
| Parallel | Capacity plan offline with leadership (Loni ask); 626 prototype continues (Donald/Michael O’Neill) | Honest Q3 engineering start vs Oct 2026 parity |

## 7. MVP scope checklist

In: Search & browse · asset detail with gold + provenance (corporate federated vs DEEPT/626-sourced) · glossary link · classifications/policies (read) · steward trust signals (thin) · read API · Open in OMS · SSO/auth via platform.

Out (MVP): DSAR/tracker/consent consoles · DRE remediation UI · governance Overview queue · SQL/social/admin playground · pretending to fix ~18–20% metadata coverage without 626.

## 8. Intake asks

- Endorse persona-first MVP — consumer/analyst primary; steward/compliance secondary.

- Confirm Navigator = program UI on OMS — not a competing metadata platform; engineers stay on OMS UI.

- Metadata WG time — validate stories and 626 → OMS → Navigator handoffs.

## 9. Success signals

- Intake agrees on who and what’s out without “competing with 626” narrative.

- Wireframe maps 1:1 to primary persona stories (job test on every screen).

- OMS partnership: written product vs platform split (you own experience acceptance; OMS owns APIs + technical shell).

- Governance hub scoped as phase 2 with unified-governance-privacy-stakeholder-ui.md as concept—not merged into MVP demo.

## 10. Timeline (indicative)

| Milestone | Target |
| --- | --- |
| Intake scope alignment | Next Data Platforms Intake |
| Alation parity / cutover pressure | Oct 1, 2026 |
| Navigator MVP delivery (program plan) | ~8–10 months from kick (engineering Q3 per leadership planning) |
| Governance command center shell | Phase 2 after MVP persona paths proven |

Paste into Google Doc: Data Navigator approach — or reconnect All Google MCP to insert directly.