Executive Summary

Data Governance & Data Foundations — Complementary Capabilities Workshop

For Phillip · July 21–23, 2026 · Seattle · Draft July 02, 2026

THE ASK

Approve a 2.5-day cross-team workshop (July 21–23, Disney Seattle) with Data Governance and Data Foundations Platform (DFP) leaders. Estimated travel: ~10 attendees from Santa Monica, Glendale, Texas, and San Francisco (cost TBD — Finance).

Deliverables to you by July 29, 2026:

Alignment memo — portal roles, overlap resolution, escalation path

RACI by capability — glossary, dictionary, classification, policy, lineage, stewardship

Joint roadmap slice — Q4 FY26 / Q1 FY27 aligned to DFP phased delivery

Decision log — open items flagged for VP ratification where needed

Optional: 30-minute readout the week of July 28.

WHY NOW

You now lead both organizations. Without explicit alignment before build cycles accelerate, we risk:

Duplicate UI/metadata work across OMS unification, Navigator/Portal, and DFP agent shell

Competing governance definitions — DFP Process Repository vs Gov policy/classification programs

Blurred Alation-exit scope between OMS technical catalog and business glossary/dictionary

Agent-first DFP requiring machine-readable rules — unclear content vs orchestration ownership

This is structured alignment under unified leadership — not a turf negotiation — to ship one coherent experience for stewards, privacy leads, and data practitioners.

ORGANIZING PRINCIPLE

One org, two jobs-to-be-done, one metadata spine:

Gov Portal — Are we in policy? What needs a human this week?

Navigator — Discover and steward data assets

DFP / Platform UIs + Agent — Operate the platform; execute governed actions

Shared spine: Governance Metadata Repository ↔ OMS Semantic Registry ↔ Process Repository. Logically separate experiences; one product family (shared design language, deep links, same asset IDs).

DECISIONS WE WILL BRING BACK FOR YOUR RATIFICATION

Portal IA: two products in one shared shell vs merged experience

System of record: business metrics/definitions (Gov) vs technical semantics (OMS)

Engineering ownership: which squad builds and supports each in-scope capability

Escalation rule if teams deadlock (Gov owns business meaning; DFP owns platform orchestration)

CO-SPONSORS

Data Governance: Niru Sharma, Jonathan Fong · Data Foundations: Ryan Malec, Renat Gilfanov

Full workshop brief: https://docs.google.com/document/d/1tvA_XJnfHsVTteVUY32gnWrtueK81t630zC9VZiPtZA/edit